## Slide 1: The Agile Inception Deck
Team Blade Runner
Scrum Master - Ion Cirnini G00374920
Product Owner – Luke Byrne G00373744
Software Engineer – David Allen G00375372
Software Engineer – Sam Brownless G00260547
Product Tester – Ammad Aslam G00365389

## Slide 2: Blade Runner
Tara Ltd
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 3: Why are we here?
Bring awareness and accessibility
Establish a good reputation
Share information about live events and food
To stand out from other competitors
Promote a service (restaurant/bar)
To gain and interact with customers
And bring brand awareness
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 4: The elevator pitch
For potential customers
who want good food or to socialise and relax
the O’Donnellys Bar
is a venue website
that helps create awareness and build recognition
Unlike social media and traditional advertising
our project is web based and gives accessibility to existing and new customers.

## Slide 5: Product box
O’Donnellys Bar
Best Guinness in the west!
Family friendly
Live sports and music
Great Food
Warm atmosphere
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 6: The NOT list
IN | OUT
Simple web design | Complicated features
Ease of access | Log in
Visually appealing | External Advertisements
Current info on Sports/Live Music | 
Food menu | 
Accessible on all devices | 
UNRESOLVED
Live Updates
Booking features
Mailing list
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 7: Your project community
Core Team Blade Runner
foodies
Sports fans
Potential customers
Everyone else !
end user
The Dark Knight
Software team
Fahrenheit
Software team
Product Owner
Scrum Master
Software Engineers
Product Tester
Solaris
Software team
Avengers
Software team
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 8: Technical solution
Warning..
Danger!
Out of
scope
Technologies:
HTML, CSS, JavaScript
Bootstrap
notepad++
PC, laptop, phone, tablet
End User
www.odonnellys.ie
Mailing
List
Booking
system
Menu
Live
Events
Restaurant
Bar
Site Access
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 9: What keeps us up at night
Customer approval / changes
Not meeting deadlines / launch date
Project sprawl
Work load
Low team engagement
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 10: The A-Team
# | Role | Competencies/Expectations
1 | Product Owner | Voice of the customer. Needs, Wants and Expectations. Manage product backlog. Visualise end results in layman terms
2 | Scrum Master | Support team. Responsible for enabling and facilitating the development team.
3 | Software Engineers | HTML, JavaScript, CSS Adept programmers
4 | Product Tester | Product testing.
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 11: How big is this thing?
Launch
date!
Planning / Design
programming
Testing
~ 6 wks
4 wks
2 wk
This is a guess. Not a commitment.
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 12: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
OFF
ON
OFF
ON
OFF
ON
OFF
ON
 | Other important things
 | Ease of use and navigation
 | Secure
 | Functionality
 | Practicality
 | Mobile friendly
 | Integration of Social media
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 13: The release Date
This Photo by Unknown Author is licensed under CC BY-SA
5 people, 12 weeks, €60k
Delivery
date
Planning / Design
programming
Testing
~ 6 wks
4 wks
2 wk
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.